SSA-O Appendix 2024

Appendices to SSA-O

Appendices to the Assignment Agreement

The Norwegian Government’s Standard Agreement for consultancy assignments

Contents:

Appendix 1: The Customer’s specification of the fixed Project Services	4

Section 1.1 Scope of the Agreement	4

Section 5.1.1 The Vendor’s responsibilities and expertise	4

Section 7.1 Information security	4

Section 7.2.2 Other obligations relating to the processing of personal data	4

Appendix 2: The Vendor’s specification of the fixed Project Services	5

Appendix 3: Project and progress schedule	6

Section 2.5 Progress schedule and delivery date	6

Start-up	6

Timeframe for the fixed Project Services	6

Partial deliveries	6

Appendix 4: Administrative provisions	7

Section 2.1 The Parties’ representatives	7

Section 2.2 Meetings	7

Section 2.4 Written form requirements	7

Section 5.2.1 The Vendor’s use of subcontractors	7

Section 5.2.2 The Customer’s use of third parties	7

Section 5.3 Key personnel	8

Section 5.4 Duty of confidentiality	8

Section 5.5 Pay and working conditions	8

Appendix 5: Price and price provisions	9

Section 6.1 Payment	9

A. Overview	9

B. The Vendor’s hourly rates and other price models	9

C. Expenses and travel expenses, etc	10

D. Exceedance and notification	10

Section 6.2 Invoicing	10

Section 6.5 Price changes	10

Section 4.2 Cancellation	10

Appendix 6: Amendments to the general agreement text	11

Appendix 7: Amendments to the Agreement after the Agreement has been entered into	12

Appendix 8: Data processing agreement	13

# Appendix 1: The Customer’s specification of the fixed Project Services

This appendix must be completed by the Customer. The following sections reference provisions in the Agreement and serve as a reminder for the Customer to consider these sections.

## Section 1.1 Scope of the Agreement

The Customer’s specification of the fixed Project Services shall be provided here. The specification shall include the Customer’s needs and requirements.

## Introduction

The overall objective of the Delivery plan is to define and contract all establishment activities that NRK and the Vendor will perform in a defined set of project deliveries (Transition Project, Improvements and AI Adoption) to achieve establishment of the Solution as defined in the SSA Little Cloud Appendices 1-6.

## Objectives

The objective of the delivery plans is to complete, finalize and get approval of the implementation of the Solution and Additional Services, so that NRK’s intent and overall contractual objectives are met. Fulfilment of this objective is characterized by the Solution, as defined in SSALC-Ap1-6, has been in daily operations over a pre-defined period (Phase 4 or the Approval Phase).

The objectives of the delivery plans are:

Ensure a smooth, secure and effective transition to the new Solution.

Make transition and improvements as transparent as possible with respect to applications and minimize risk for business (or project) disruption due to application in-availability or re-integration errors.

Deliver any necessary transformation to the Solution.

## Scope

The scope of delivery plans includes implementation of the Solution into the new operational environment, as well as knowledge transfer, implementation of the Governance model as defined in SSALC-ap6, management and coordination of different aspects of delivery plans.

The fixed Project Services consists of 3 main categories:

- Transition Project

- Improvements

- AI Adoption

Transition Project refers to the core project necessary to move from old solution to the new Solution in an optimal way, including organizational and other change management.

Improvements refers to improvement activities that the Vendor and Cloud Service Provider(s) fund and execute, and where the scope of activities are selected by the Customer prior to signing of the Agreement and/or is a result of Discovery Report in Phase 1 of the Transition Project and are handled in accordance with the Agreement.

NRK envisages flow of Transition Project delivery plans as below:

- Phase 1 - Discovery and Planning Phase begins at the date of Agreement signature. This phase starts when Milestone M0 has been reached which is identified at the point in time when the Parties have signed the Agreement.

- It will include planning activities for both NRK and Vendor(s) and potentially the Cloud Service Provider(s). At the end of Phase 1, there is a detailed, realistic project plan accepted by all relevant parties and approved by NRK. It will also include establishment of the necessary governance and control structures, procedures and documentation as well as preparation for executing the delivery plans for upcoming phases of the project.

- At the completion of this phase, A Preparation & Improvement Plan as well as Transition Project Plan has been defined and approved.

- Completion of phase 1 is a pre-requisite for reaching M1 milestone and for the start of phase 2 – Preparation and Improvement phase.

Phase 2 – Preparation and Improvement planning phase includes all activities related to preparing for migration from existing to new Solution. It also includes addressing any known & obvious risks. If risks are such that they increase complexity, effort and cost of the overall Transition Project then these risks should be addressed in this phase.

In this phase, Vendor and Cloud Service Provider(s) will explore NRK’s current platform in detail and provide a Discovery Report. This report will form the basis of any improvement activities that need to be undertaken to simplify the current landscape as well as address risks related to migration to the new Solution. The Improvements could also evolve the platform in line with NRKs digital workplace strategy. NRK has suggested applicable Improvements in SSALC-ap1-at1-tab Integrations.

Vendor may execute certain Improvements in this Phase after agreeing with the Customer.  Other improvements could be executed and implemented in the subsequent phases of the transition project. All such improvements to be delivered in different phases of the Transition project cycle should be agreed on with the Customer during Phase 2 of the project.

In this phase, Vendor and NRK will also start change management, communication management, building competence, planning for training, and test management.

At M1, NRK has approved the improvement initiatives to be executed on the current platform or all the necessary activities performed on the current platform to facilitate migration to the new Solution in the new Agreement.  NRK has also approved all details to the plan for Establishment Phase.

Phase 3 – Establishment Phase is defined by all activities needed to be executed for migration of the existing solution to the new Solution.

- This is the phase when all stakeholders involved in the Agreement will establish a fully operational environment for the Solution based on the specifications and requirements defined in SSALC-ap1-6.

- These activities also include implementing and migrating any existing dependencies (data, integrations, existing applications, macros and shortcuts, user attributes) to the new Solution. This phase also includes activities related to testing, user quality assurance, user training and any change management related activities that should be implemented before launching the Solution to the users.

- The Vendor and its Cloud Service Provider(s) can plan iterative release of the Solution or a big bang approach to the release of the Solution depending on the approved plan. Each release of the solution in User environment will be accepted by the Customer after User Acceptance Testing.

- This phase is defined as completed when the Unified Solution has been implemented completely.

The Vendor can continuously work on the Improvements as defined in   		the Phase 2 of the project.

- Phase 4 – Approval Phase is defined by the operational readiness assessments of the Unified Solution as well as final User Acceptance Tests of the Unified Solution.

- The main objective with the approval periods is to verify that all Vendor’s obligations are fulfilled and that the Solution, including the governance model and the SLA-regime (SSALC-ap5-6), are up and running as required with adequate performance.

- In these periods, NRK can, if appropriate, perform additional User Acceptance Tests, performing formal inspections of the delivered Solution and/or do audit of the documentation, security, the Vendor and Cloud Service Providers’ continuous risk analysis, etc. The approval period is 3-month post go live for the completely implemented Unified Solution. Regression testing shall be done after an error correction in the approval phases. All incidents in the approval periods connected to the Solution shall be handled according to the defined governance model for regular operation unless it has been agreed that there is a separate team set up for post go-live support.

In the sections below, the Vendor is asked to comply with several requirements and describe how they will meet the requirements. Thus, in proposal from the Vendor, NRK expects to find documentation about

Critical assumptions for delivering Transition Project and Improvements

- Initial assessments of the risks and constraints.

- Vendor and Cloud Service Provider(s)’ approach towards delivering Improvements and Transition Project.

- Information on preparatory activities NRK must deliver to contribute to the success of the delivery of the Improvements and Transition Project.

- Information on test regime, Acceptance Criteria.

- Information on sequencing of the delivery of the Solution.

- Information on complete change management plan including communication plan, training plan as well as competency development plan.

- Information on fall back plan.

- Complete information on the Vendor and Cloud Service Provider(s) organization for delivering the Improvements and Transition project.

The Vendor’s delivery plans for the Improvements and the Transition Project shall include a description of Deliverables, organization, activities and a detailed progress plan with defined Milestones as further described in subsequent sections. It will also include a description of roles and responsibilities in the Vendor organization as well as expected roles in NRK. Any dependencies identified to NRK´s existing third-party community shall be highlighted such that NRK can take over responsibilities on behalf of NRK´s third-party community.

## NRK’s and Vendor’s obligations

### Vendor’s obligations

The Vendor shall have primary responsibility for completing the Improvements as well as the Transition Project. NRK’s responsibilities and obligations are set out in the article below “NRK’s obligations”.

- NRK acknowledges that delivering the Solution and implementing the Solution is a primary business for the Vendor and Cloud Service Provider(s), while for the NRK, implementing and/or improving a Solution is an occasional endeavor that, although critical, is nevertheless not the biggest experience for NRK’s technology department. Thus, NRK expects to benefit Vendor and Cloud Service Provider(s)’ specialization, scale, proven industrialized methodology and competence for improvement and implementations. Consequently, Vendor shall have the leading role and be the sole responsible party for Improvements and Transition Project, acting as a lead.

- The Solution shall ensure that NRK is informed with respect to any reviews and supervisions of the Deliverables to be performed by the Customer to ensure the overall progress of the Transition Project in accordance with agreed governance plan.

- The Vendor will proactively identify, describe and plan all activities that NRK and NRK’s third parties must perform for the Vendor to successfully accomplish delivery plans for Improvements and Transition Project.

- To the extent the Vendor is dependent on Deliverables or other assistance from NRK, NRK’s third parties, this shall be specified and estimated

### NRK´s obligations

- NRK has four distinct and unambiguous roles in the project

The Vendor’s commercial and legal counterpart in the Improvements and Transition Project.

An equal participant, alongside the Vendor, in the Improvements and Transition Project.

A project resource delivering to the Improvements and Transition Project.

The recipient of the Improvements and Transition Project plan, monitoring the Vendor’s progress against the delivery plans and finally approving Deliverables and outcomes of the Improvements and delivery plans.

## Acceptance Criteria

The minimum Acceptance Criteria has been described in SSAO-ap2-at1 Transition Criteria. This document specifies minimum Acceptance Criteria at the completion of each milestone. During the RFP processes, NRK and the Vendor will work together to contract absolute minimum Acceptance Criteria and then work together in a phased approach to detail these criteria during the Transition Project if needed as agreed by both Parties. For Improvements that are part of the Transition Project, Acceptance Criteria shall follow the structure and format of those established for the Transition Project.

## Discovery and Planning Phase (Phase 1)

The main objective of the Discovery and Planning Phase (Phase 1) is to produce all necessary plans and other materials to start the implementation of the Solution. Vendor, Cloud Service Provider(s) and other stakeholders will cooperate with NRK and NRK’s third parties to achieve best possible, realistic plans for Improvements and Transition Project. The results from Phase 1 shall be approved plans including

documents that shall serve as a foundation for the Improvements.

At a minimum, Phase 1 deliverables shall include the following:

- Discovery Report and listing minimum viable changes as Improvements on current platform and changes and upgrades during the Transition Project.

- Detailed project plan for Improvements (If any) and Transition Project (If any)

- Administrative provisions such as project meeting structures, status reporting and escalation process.

- Quality management plan (monitoring and controlling project work)

- Change management process and plan

- Communications plan

- Initial risk analysis and potential mitigation activities

- Architecture design documents

- Test plans

- Training plans

- Acceptance Criteria for Phase 2 and Phase 3 (in accordance with SSALC-ap1-at1)

All the documents shall be prepared in consultation with NRK, and in accordance with this appendix and other specifications in the Agreement. No document shall be considered final before it is accepted by NRK. NRK is not entitled to unreasonably reject to accept any document.

| The Customer’s requirements |  |  |
| --- | --- | --- |
| No. | Specification | Req. type |
| DP1 | Describe Vendor’s and Cloud Service Provider(s)’ approach and strategy for Improvements and Transition Project. In the approach, the Vendor shall describe how the Vendor shall perform Transition in accordance with NRK’s ongoing business and operational needs and how shall Vendor ensure that the Transition will not lead to negative consequences for the NRK’s line of business. | ME |
| DP2 | The Vendor shall propose an overall plan for the Discovery and Planning phase. The plan should include descriptions of all necessary outputs or outcomes of this phase as described in the section 5 above. - Discovery Report, Improvements and Transition Project plans. - Detailed project plan for Improvements (If any) and Transition Project (If any) - Quality management plan (monitoring and controlling project work) - Administrative provisions such as project meetings, status reporting, governance routines and escalation process. - Change management process and plan - Communication plan - Initial risk analysis and potential mitigation activities - Architecture design documents - Test plans - Training plans - Detailed Acceptance Criteria for Phase 2 and Phase 3 (in accordance with SSALC-ap1-at1). The Plan should also clearly provide how will Vendor handle integration and transition requirements as defined in the SSALC-ap1-at1-tab Integrations with a focus on delivery of migration plan for the following: - Entra ID - Sentinel - Azure - Audio - Identities - Access & Permissions - Email - Calendars - Files - SharePoint - Applications & Services - Slack - ServiceNow - Jira - Confluence - SIEM - Defender - Email - Endpoint - Mobile - Meeting Room - Other The Vendor should detail all activities in the different phases of the delivery plan as described above including Milestones, resources, activities, dependencies and time estimates. It must emphasize on the sequence of activities and all the necessary activities NRK shall perform in advance of the Vendor’s own activities. | ME |
| DP3 | The Vendor shall define its project organization and suggest a related project organization at the NRK side and describe a governance and collaboration plan between Parties. | ME |
| DP4 | The Vendor shall evaluate and define the type of FTEs needed in the project organization (all phases) to ensure the fulfilment of a successful delivery plan. Focus shall be on low cost, low impact on the NRK’s business and within agreed deadlines. If the Vendor shall use personnel from subcontractors, this shall be clearly specified with the name and company and their roles in different phases of the project. | ME |
| DP5 | The Vendor and Cloud Service Provider’s shall describe the overall success factors for the overall Improvements and Transition Project plans and how will this influence the planning and organization of the Discovery and Preparation phase. | ME |
| DP6 | The Vendor shall conduct a comprehensive Discovery of NRK’s current digital workplace set up including mapping of the existing architecture to the Solution, understanding the integration between applications in NRK’s ecosystem, understanding data flows and understanding the overall landscape and user profiles associated with the Solution in use. The outcome of this phase is expected to be a report which will form basis of detailed activities that need to be executed either as an Improvement or as part of the Transition Project plan. | ME |
| DP7 | The Vendor shall refine the contracted Acceptance Criteria for above defined phases detailing objective measurement for acceptance of each phase. | ME |

The Discovery and Planning Phase is approved when NRK has accepted and approved all the Deliverables in the output table above.

## Preparation and Improvement Phase (Phase 2)

The main input to the Preparation and Improvement Phase (Phase 2) is the Discovery Report and the approved plan for Improvements. The improvement plan will consist of all necessary activities Vendor, Cloud Service Provider(s) and NRK must execute to deliver the improvements.

Vendor and/or Cloud Service Provider(s) shall ensure that all preparatory activities such as communication plan and training plan is under execution. It shall also ensure any technical activities to reduce the risks of Transition has been executed successfully and as per agreed Acceptance Criteria for phase 2. The outcome of this phase will be result in detailing the Transition Project plan.

| The Customer’s requirements |  |  |
| --- | --- | --- |
| No. | Specification | Req. type |
| PI1 | Vendor and Cloud Service Provider(s), working with NRK, shall initiate all necessary preparatory activities such as - Establishment of change management organization in NRK - Change management plan - Communications plan - Establishment of test bed and test plan - Training plan - Preparatory activities related to Improvements | ME |
| PI2 | The Vendor and Cloud Service Provider(s)’ shall execute all agreed activities in the Improvements plan to facilitate migration to the proposed Solution | ME |

The output of the phase 2 shall be completion of all necessary preparatory phase activities. It will also result in updated and detailed plan for Establishment Phase including detailed test plans and updated testing specification for each Solution under the scope of the Establishment Phase.

## Establishment Phase (Phase 3)

The main input to the Establishment Phase will be the approved plans for the Establishment Plan for the scope of services under the scope of establishment of the new Solution.

Prior to the NRK’s Approval for of the Unified Solution, the Vendor shall be responsible for extensive system, integration and performance tests to identify any errors or bottlenecks.  The Vendor, Cloud Service Provider(s) and NRK will work together to remove errors and bottlenecks. The Vendor and Cloud Service Provider(s) shall document to NRK that all the Vendor’s and Cloud Service Provider(s)’ own formal tests and quality assurance have been executed as agreed and with acceptable results. The Vendor and Cloud Service Provider(s) will create and deliver all necessary documentation. This documentation is a part of the NRK’s foundation for Acceptance test before the Approval Tests.

When the Solution, or a Partial Delivery, have been established and these are ready for commissioning (i.e. the Vendor considers the tests are successfully performed and the Solution is ready for UAT/Approval Testing), the Vendor will notify NRK that the Acceptance Test can be performed.  The Acceptance Test is set out by NRK to verify that the requirements to the Solution are met, that all preparatory activities that must be made by the Vendor and Cloud Service Provider(s) is done and that the Solution is ready for use by the NRK.

Before NRK can start the acceptance process, the Vendor and Cloud Service Provider(s) shall assure that the following is in place

- All relevant technical implementation efforts have been completed.

- All relevant system documentation and other life cycle documentation and materials have been updated and verified through Vendor’s and Cloud Service Provider(s)’ standard QA process.

- All the planned tests have been completed by the Vendor and Cloud Service Provider(s) and all tests have passed.

- Any necessary error corrections or modifications have been completed and all necessary retesting has been completed and passed successfully.

- Necessary support for establishing NRK’s Approval Test scripts is done, and any automated testing has been implemented and verified.

- Any relevant user training of the NRK’s test personnel has been completed.

- All technical and operational preparations for the acceptance test infrastructure and test environment is completed and verified.

- The operational environment is completely ready for go-live process and can be operated by the support personnel in NRK.

- Any required knowledge transfer has been completed and all the operational staff is ready and available on standby for supporting commencement day process.

- The cutover plans and fall-back plans are ready to execute cutover processes after NRK has accepted the Solution in the new environment.

The Establishment Phase is deemed completed when NRK has executed all the Approval Tests for all the Solution and Partial Deliveries. NRK shall not unreasonably stop Approval Testing and will not withhold Approval Phase.

Commencement Date

The first Working Day after NRK has accepted the Approval Test results has been sufficiently completed is the Commencement Date. On Commencement Date, the Customer may start using the Solution in its ordinary business.

There are some general requirements to the Vendor and Cloud Service Provider(s)

- The Vendor and Cloud Service Provider(s) shall use the documentation, guidelines and requirements in this agreement to provide a detailed plan.

- The Vendor shall have the responsibility for the transfer of the applications and data from existing cloud platform to the new environment.

The Vendor shall have the responsibility to test and execute necessary modifications for correct and efficient regular operations.

The Vendor or Cloud Service Provider(s) is responsible for any executing Improvements if agreed between parties as part of the RFP or as part of the Phase 1 of the project.

The Vendor shall provide tools deemed necessary for such migration including licenses etc.

The project activities shall be performed onsite and/or at Vendor facilities as found appropriate.

- Relevant Vendor project personnel shall be available during the Transition Project (until all deliverables are approved) for discussion, issue/problem resolution, review, assistance to other projects etc.

- The Vendor and Cloud Service Provider(s) shall perform continuous risk management of the complete end-to-end Transition process for the duration of the Transition Project to ensure that overall risk levels to the NRK’s business operations are kept within acceptable limits.

The Customer may carry out tests and audits whenever the Customer deems it required to assure that the Solution is delivered according to the agreed quality. The Vendor shall correct any errors found and test the correction properly.

- The Vendor shall prepare a fall-back plan as an alternative in case a certain activity fail

| The Customer’s requirements |  |  |
| --- | --- | --- |
| No. | Specification | Req. type |
| EP1 | Deliver Transition based on Vendor and Cloud Service Provider(s)’ recommended sequence of establishment of the new Solution | ME |
| EP2 | Describe how Vendor and Cloud Service Provider(s) plans to do fallback as an alternative in case a certain activity fails | ME |
| EP3 | Describe its own plan for knowledge transfer during the Transition | ME |
| EP4 | Describe its plan for transferring knowledge to NRK and NRK’s third parties for future maintenance and operation tasks | ME |
| EP5 | Describe the need for any training to NRK and how the Vendor and Cloud Service Provider(s) conduct the training. Describe how will Vendor and Cloud Service Provider(s) ensure that NRK adhere to the best practices as recommended by Cloud Service Provider(s) for use of its Solution | ME |
| EP6 | Describe the need for communication and preparing NRK for commencement of new Solution | ME |
| EP7 | Describe the process that Vendor and Cloud Service Provider(s) shall undertake for testing during the Establishment Phase | ME |
| EP8 | Describe the process for establishing Approval Testing with NRK | ME |
| EP9 | Describe testing strategy, approach and process during the Establishment Phase | ME |
| EP10 | The Vendor and Cloud Service Provider(s) shall support NRK in its Approval Tests specifications and Approval Tests executions | M |
| EP11 | The Vendor and Cloud Service Provider(s) shall cooperate with other third-parties in NRKs ecosystem | M |
| EP12 | The Vendor and Cloud Service Provider(s) shall produce detailed test plans for all his testing activities, as a minimum containing the following: - Module/unit tests - System tests - System integration tests - Acceptance tests and Approval Tests The test plan must have a time estimate for each of the test activities. NRK and/or other third-parties’ responsibility shall be clearly specified within all testing activities. The test plan must include number of repetitions, and activities performed if a test is unsuccessful. | ME |
| EP13 | The Vendor and Cloud Service Provider(s) is responsible for any necessary test tools required in planning and specifying his own tests and is requested to describe these | ME |
| EP14 | The Vendor and Cloud Service Provider(s) shall provide the Customer full access to all test-related material, including test plans, test specifications, test scripts and test reports for all tests specified in the Vendor’s test strategy. | M |
| EP15 | The Vendor and Cloud Service Provider(s) shall allow the Customer to utilize their own test management tools for planning and specifying the Customer’s Approval Tests. | M |
| EP16 | The Vendor and Cloud Service Provider(s) shall describe how will it recommend cutover to the newly established Solution. | ME |
| EP17 | The Vendor and Cloud Service Provider(s) shall describe how it will ensure that NRK has access to all relevant data and customer specifications and configurations in the newly established Solution. The Vendor will clearly execute plans for migrating all integrations as described in the SSALC-ap1-at1-tab Integrations including but not limited to: Sentinel Azure Audio ServiceNow Identities Access & Permissions Email Calendars Files SharePoint Applications & Services Slack Jira Confluence SIEM Defender Email Endpoint Mobile Meeting Room | ME |

## Approval Phase (Phase 4)

The Approval Phase starts on the Commencement Date for the entire Transition Project at the end of Establishment Phase (when all deliveries have been accepted by Customer). The Approval Phase shall be for three (3) months. If the Commencement Date is delayed as the result of circumstances related to the Customer, the Approval Phase shall nevertheless commence on the agreed date unless the Customer demands changes to the progress plan via SSAO-ap7.

The Vendor and Cloud Service Provider(s) is, from the first day of the Approval Phase, obliged to provide the Solution and Additional Services, and to honour all other obligations according to the Agreement, and if the Regular Operations has commenced. The Vendor and Cloud Service Provider(s) is therefore also obliged to meet the Service Levels in the Agreement during the Approval Phase. The purpose of the Approval Phase is for NRK to verify in its daily operations that the Solution and Additional Services function in accordance with the Agreement and that the Vendor and Cloud Service Provider(s) is meeting all of its obligations. NRK will therefore also verify whether the Solution and Additional Services documentation and other documentations conform to what has been agreed.

NRK, during the Approval Phase, check that the Solution and Additional Services conform with what has been agreed. The checks carried out by the Customer during the Approval Phase shall (as a minimum) be performed on the basis of the ordinary, daily operational and other duties.

| The Customer’s requirements |  |  |
| --- | --- | --- |
| No. | Specification | Req. type |
| AP1 | Describe how can NRK work with the Vendor and Cloud Service Provider(s) during the Approval Phase to handle deviations to the expected performance of the Solution and Additional Services. The plan for the NRK’s Approval Test, including start-up criteria, notification of errors and troubleshooting procedures, etc. must be included here. | ME |
| AP2 | Describe how will Vendor and Cloud Service Provider(s) handle deviations and rectify any errors as soon as these have been recorded by NRK | ME |

## Section 5.1.1 The Vendor’s responsibilities and expertise

In the event that the Customer has standards/methods or similar that the Vendor will be required to use in the implementation of the fixed Project Services, this shall be specified in this Appendix.

## Section 7.1 Information security

If the Customer imposes further requirements as to how the Vendor is required to manage information security, this shall be specified here.

## Section 7.2.2 Other obligations relating to the processing of personal data

If the Vendor will transfer personal data in such a way as described in Section 7.2.2 of the Agreement, the lawful basis for transfer shall be documented here.

# Appendix 2: The Vendor’s specification of the fixed Project Services

This appendix shall be completed by the Vendor.

The Vendor must ensure that all requirements and needs set out in Appendix 1 have been satisfactorily answered in Appendix 2.

Requirement type “M” is Mandatory but does not require a description beyond Yes/No clarification. Requirement type “ME” is Mandatory and will be Evaluated. These requirements require description.

In the Vendor’s response, the Vendor can either follow the structure provided by the Customer to fill in descriptions per Customer requirement, or the Vendor can write their solution proposal as they see best fit and add unambiguous references in the “Vendor’s response” column, e.g. “headline, sub-headline, chapter ID, section ID”. It is the Vendor’s responsibility that the Customer easily can find the referenced description.

## Discovery and Planning phase (phase 1)

| The Customer’s requirements |  |  |
| --- | --- | --- |
| No. | Specification | Req. type |
| DP1 | Describe Vendor’s and Cloud Service Provider(s)’ approach and strategy for Improvements and Transition Project. In the approach, the Vendor shall describe how the Vendor shall perform Transition in accordance with NRK’s ongoing business and operational needs and how shall Vendor ensure that the Transition will not lead to negative consequences for the NRK’s line of business. | ME |
|  | Vendor’s response | Y/N |
| DP1 |  |  |

| No. | Specification | Req. type |
| --- | --- | --- |
| DP2 | The Vendor shall propose an overall plan for the Discovery and Planning phase. The plan should include descriptions of all necessary outputs or outcomes of this phase as described in the section 5 above. - Discovery Report, Improvements and Transition Project plans. - Detailed project plan for Improvements (If any) and Transition Project (If any) - Quality management plan (monitoring and controlling project work) - Administrative provisions such as project meetings, status reporting, governance routines and escalation process. - Change management process and plan - Communication plan - Initial risk analysis and potential mitigation activities - Architecture design documents - Test plans - Training plans - Detailed Acceptance Criteria for Phase 2 and Phase 3 (in accordance with SSALC-ap1-at1). The Plan should also clearly provide how will Vendor handle integration and transition requirements as defined in the SSALC-ap1-at1-tab Integrations with a focus on delivery of migration plan for the following: - Entra ID - Sentinel - Azure - Audio - Identities - Access & Permissions - Email - Calendars - Files - SharePoint - Applications & Services - Slack - ServiceNow - Jira - Confluence - SIEM - Defender - Email - Endpoint - Mobile - Meeting Room - Other The Vendor should detail all activities in the different phases of the delivery plan as described above including Milestones, resources, activities, dependencies and time estimates. It must emphasize on the sequence of activities and all the necessary activities NRK shall perform in advance of the Vendor’s own activities. | ME |
|  | Vendor’s response | Y/N |
| DP2 |  |  |

| No. | Specification | Req. type |
| --- | --- | --- |
| DP3 | The Vendor shall define its project organization and suggest a related project organization at the NRK side and describe a governance and collaboration plan between Parties. | ME |
|  | Vendor’s response | Y/N |
| DP3 |  |  |

| No. | Specification | Req. type |
| --- | --- | --- |
| DP4 | The Vendor shall evaluate and define the type of FTEs needed in the project organization (all phases) to ensure the fulfilment of a successful delivery plan. Focus shall be on low cost, low impact on the NRK’s business and within agreed deadlines. If the Vendor shall use personnel from subcontractors, this shall be clearly specified with the name and company and their roles in different phases of the project. | ME |
|  | Vendor’s response | Y/N |
| DP4 |  |  |

| No. | Specification | Req. type |
| --- | --- | --- |
| DP5 | The Vendor and Cloud Service Provider’s shall describe the overall success factors for the overall Improvements and Transition Project plans and how will this influence the planning and organization of the Discovery and Preparation phase. | ME |
|  | Vendor’s response | Y/N |
| DP5 |  |  |

| No. | Specification | Req. type |
| --- | --- | --- |
| DP6 | The Vendor shall conduct a comprehensive Discovery of NRK’s current digital workplace set up including mapping of the existing architecture to the Solution, understanding the integration between applications in NRK’s ecosystem, understanding data flows and understanding the overall landscape and user profiles associated with the Solution in use. The outcome of this phase is expected to be a report which will form basis of detailed activities that need to be executed either as an Improvement or as part of the Transition Project plan. | ME |
|  | Vendor’s response | Y/N |
| DP6 |  |  |

| No. | Specification | Req. type |
| --- | --- | --- |
| DP7 | The Vendor shall refine the contracted Acceptance Criteria for above defined phases detailing objective measurement for acceptance of each phase. | ME |
|  | Vendor’s response | Y/N |
| DP7 |  |  |

## Preparation and Improvement Phase (phase 2)

| The Customer’s requirements |  |  |
| --- | --- | --- |
| No. | Specification | Req. type |
| PI1 | Vendor and Cloud Service Provider(s), working with NRK, shall initiate all necessary preparatory activities such as - Establishment of change management organization in NRK - Change management plan - Communications plan - Establishment of test bed and test plan - Training plan - Preparatory activities related to Improvements | ME |
|  | Vendor’s response | Y/N |
| PI1 |  |  |

| No. | Specification | Req. type |
| --- | --- | --- |
| PI2 | The Vendor and Cloud Service Provider(s)’ shall execute all agreed activities in the Improvements plan to facilitate migration to the proposed Solution | ME |
|  | Vendor’s response | Y/N |
| PI2 |  |  |

## Establishment Phase (phase 3)

| The Customer’s requirements |  |  |
| --- | --- | --- |
| No. | Specification | Req. type |
| EP1 | Deliver Transition based on Vendor and Cloud Service Provider(s)’ recommended sequence of establishment of the new Solution | ME |
|  | Vendor’s response | Y/N |
| EP1 |  |  |

| No. | Specification | Req. type |
| --- | --- | --- |
| EP2 | Describe how Vendor and Cloud Service Provider(s) plans to do fallback as an alternative in case a certain activity fails | ME |
|  | Vendor’s response | Y/N |
| EP2 |  |  |

| No. | Specification | Req. type |
| --- | --- | --- |
| EP3 | Describe its own plan for knowledge transfer during the Transition | ME |
|  | Vendor’s response | Y/N |
| EP3 |  |  |

| No. | Specification | Req. type |
| --- | --- | --- |
| EP4 | Describe its plan for transferring knowledge to NRK and NRK’s third parties for future maintenance and operation tasks | ME |
|  | Vendor’s response | Y/N |
| EP4 |  |  |

| No. | Specification | Req. type |
| --- | --- | --- |
| EP5 | Describe the need for any training to NRK and how the Vendor and Cloud Service Provider(s) conduct the training. Describe how will Vendor and Cloud Service Provider(s) ensure that NRK adhere to the best practices as recommended by Cloud Service Provider(s) for use of its Solution | ME |
|  | Vendor’s response | Y/N |
| EP5 |  |  |

| No. | Specification | Req. type |
| --- | --- | --- |
| EP6 | Describe the need for communication and preparing NRK for commencement of new Solution | ME |
|  | Vendor’s response | Y/N |
| EP6 |  |  |

| No. | Specification | Req. type |
| --- | --- | --- |
| EP7 | Describe the process that Vendor and Cloud Service Provider(s) shall undertake for testing during the Establishment Phase | ME |
|  | Vendor’s response | Y/N |
| EP7 |  |  |

| No. | Specification | Req. type |
| --- | --- | --- |
| EP8 | Describe the process for establishing Approval Testing with NRK | ME |
|  | Vendor’s response | Y/N |
| EP8 |  |  |

| No. | Specification | Req. type |
| --- | --- | --- |
| EP9 | Describe testing strategy, approach and process during the Establishment Phase | ME |
|  | Vendor’s response | Y/N |
| EP9 |  |  |

| No. | Specification | Req. type |
| --- | --- | --- |
| EP10 | The Vendor and Cloud Service Provider(s) shall support NRK in its Approval Tests specifications and Approval Tests executions | M |
|  | Vendor’s response | Y/N |
| EP10 | N/A |  |

| No. | Specification | Req. type |
| --- | --- | --- |
| EP11 | The Vendor and Cloud Service Provider(s) shall cooperate with other third-parties in NRKs ecosystem | M |
|  | Vendor’s response | Y/N |
| EP11 | N/A |  |

| No. | Specification | Req. type |
| --- | --- | --- |
| EP12 | The Vendor and Cloud Service Provider(s) shall produce detailed test plans for all his testing activities, as a minimum containing the following: - Module/unit tests - System tests - System integration tests - Acceptance tests and Approval Tests The test plan must have a time estimate for each of the test activities. NRK and/or other third-parties’ responsibility shall be clearly specified within all testing activities. The test plan must include number of repetitions, and activities performed if a test is unsuccessful. | ME |
|  | Vendor’s response | Y/N |
| EP12 |  |  |

| No. | Specification | Req. type |
| --- | --- | --- |
| EP13 | The Vendor and Cloud Service Provider(s) is responsible for any necessary test tools required in planning and specifying his own tests and is requested to describe these | ME |
|  | Vendor’s response | Y/N |
| EP13 |  |  |

| No. | Specification | Req. type |
| --- | --- | --- |
| EP14 | The Vendor and Cloud Service Provider(s) shall provide the Customer full access to all test-related material, including test plans, test specifications, test scripts and test reports for all tests specified in the Vendor’s test strategy. | M |
|  | Vendor’s response | Y/N |
| EP14 | N/A |  |

| No. | Specification | Req. type |
| --- | --- | --- |
| EP15 | The Vendor and Cloud Service Provider(s) shall allow the Customer to utilize their own test management tools for planning and specifying the Customer’s Approval Tests. | M |
|  | Vendor’s response | Y/N |
| EP15 | N/A |  |

| No. | Specification | Req. type |
| --- | --- | --- |
| EP16 | The Vendor and Cloud Service Provider(s) shall describe how will it recommend cutover to the newly established Solution. | ME |
|  | Vendor’s response | Y/N |
| EP16 |  |  |

| No. | Specification | Req. type |
| --- | --- | --- |
| EP17 | The Vendor and Cloud Service Provider(s) shall describe how it will ensure that NRK has access to all relevant data and customer specifications and configurations in the newly established Solution. The Vendor will clearly execute plans for migrating all integrations as described in the SSALC-ap1-at1-tab Integrations including but not limited to: Sentinel Azure Audio ServiceNow Identities Access & Permissions Email Calendars Files SharePoint Applications & Services Slack Jira Confluence SIEM Defender Email Endpoint Mobile Meeting Room | ME |
|  | Vendor’s response | Y/N |
| EP17 |  |  |

## Approval Phase (phase 4)

| The Customer’s requirements |  |  |
| --- | --- | --- |
| No. | Specification | Req. type |
| AP1 | Describe how can NRK work with the Vendor and Cloud Service Provider(s) during the Approval Phase to handle deviations to the expected performance of the Solution and Additional Services. The plan for the NRK’s Approval Test, including start-up criteria, notification of errors and troubleshooting procedures, etc. must be included here. | ME |
|  | Vendor’s response | Y/N |
| AP1 |  |  |

| No. | Specification | Req. type |
| --- | --- | --- |
| AP2 | Describe how will Vendor and Cloud Service Provider(s) handle deviations and rectify any errors as soon as these have been recorded by NRK | ME |
|  | Vendor’s response | Y/N |
| AP2 |  |  |

# Appendix 3: Project and progress schedule

To be completed by the Vendor based on the overall instructions set down by the Customer in Appendix 1.

## Section 2.5 Progress schedule and delivery date

# Appendix 4: Administrative provisions

Administrative provisions and other information of relevance to the Parties’ relationship. To be completed by the Vendor based on the overall instructions set down by the Customer in this Appendix and Appendix 1.

## Section 2.1 The Parties’ representatives

Here, the Parties shall specify the appointed representative authorised to act on behalf of the Party in matters relating to the Agreement.

The authorised representative must be specified and this section should not be deleted unless replaced by other equivalent text.

On behalf of the Customer: [Enter the name/role and contact details of the authorised representative]

On behalf of the Vendor: [Enter the name/role and contact details of the authorised representative]

## Section 2.4 Written form requirements

If it has been agreed that notifications, claims or other messages associated with the Agreement must be issued in ways other than in writing to the postal or electronic address specified for the authorised person or role above, e.g. using electronic interaction tools, this must be specified in this Appendix.

## Section 5.2.1 The Vendor’s use of subcontractors

The Vendor’s subcontractors that have been approved by the Customer shall be specified here.

| Name | Category |
| --- | --- |

## Section 5.2.2 The Customer’s use of third parties

The Customer’s third parties shall be specified here.

| Name | Category |
| --- | --- |

## Section 5.3 Key personnel

Key personnel must be listed in a resource plan. The resources must be defined within role, work title, organization and knowledge area.

Personnel CV’s shall also be attached and shall include level of academic background, certifications and job experience within relevant area.

| The Customer’s requirements |  |  |
| --- | --- | --- |
| No. | Specification | Req. type |
| ADM1 | The Vendor shall name key personnel and their role and responsibilities in the project. | ME |
|  | Vendor’s response |  |
| ADM1 | Name; Role; Responsibilities. |  |

| No. | Specification | Req. type |
| --- | --- | --- |
| ADM2 | The Vendor shall fill in key personnel from the Cloud Service Provider, their role and responsibilities, and how they will contribute to the project success. | ME |
|  | Vendor’s response |  |
| ADM2 | Name; Role; Responsibilities. |  |

| No. | Specification | Req. type |
| --- | --- | --- |
| ADM3 | The Vendor and Cloud Service Provider(s) shall include CVs for the key personnel as one attachment to this Appendix labelled “CVs” | ME |
|  | Vendor’s response |  |
| ADM3 |  |  |

| No. | Specification | Req. type |
| --- | --- | --- |
| ADM4 | A resource plan for NRK shall be created by the Vendor. For each role of NRK, please describe their responsibilities and expected deliverables. | ME |
|  | Vendor’s response |  |
| ADM4 | Role; Responsibilities; Deliverables. |  |

| No. | Specification | Req. type |
| --- | --- | --- |
| ADM5 | The Vendor shall propose a project governance structure, that highlights the different Parties involved and their resources. The governance structure should include meetings, meeting owners, agenda, frequence etc. according to best practice. | ME |
|  | Vendor’s response |  |
| ADM5 |  |  |

## Requirements to the Project Organization

### Quality Management

Quality Management deals with expectation management between NRK and the Vendor and Cloud Service Provider(s), regarding the expected quality of a delivery.

The Quality Management process will ensure:

- That the NRK’s quality expectations are readily available in the projects

- That an overall project quality plan is in place including all major quality requirements to the Transition delivery

- A coherent, standardized approach/method concerning Quality Management for all projects.

- Quality Management is done continuously by the project itself, both internally and in relation to the other third-parties.

- Quality Management/quality review, separate and independent from the Project Organization.

- Specifically, the control process must ensure that agree quality standards are met.

Vendor’s and Cloud Service Provider(s)’ responsibilities are:

- Establishing a Quality Management process meeting the expectations set above

- Responsible for all quality requirements within own project plans

- Completing quality plan per Transition Project

- Overseeing quality on own deliveries

Vendor’s response

Confirm and/or elaborate

11. 2 Change Management

During the Transition, all Parties have the right to request Changes to the Transition Project plan. Requests for Changes shall be in writing and must be signed by an authorized representative of each Party.

The Change Management process used in the Transition Phase shall be according to the Change Management process in this Agreement.

NRK’s responsibilities: Approve or reject the Change Request

Vendor’s and Cloud Service Provider(s)’ responsibilities:

- Description of the Change and related consequences for all Parties.

- Description of the work to be conducted because of the Change.

- Impact analysis on solution specification/detailed specification.

- Impact analysis on Transition price with details of calculation.

- Impact analysis on the project progress plan.

- Changes in test plans or test criteria.

- Updating own change catalogue.

- If an approved Change affects the time schedule, the Vendor shall adjust his progress plan according to the nature of the change within 3 (three) calendar days after the change approval.

Vendor’s response

Confirm and/or elaborate

11.3 Risk Management

Risk Management deals with improving the probability that the project results are met on content, goals, security requirements, time plan and budget. Additionally, risk management deals with being able to consider and prioritize costs connected with risks compared to probabilities and consequences across projects.

The risk management process shall assure:

- Access to reliable and current information on risks.

- A coherent, standardized approach to risk management for all Vendor projects, to ensure standardized description and treatment of risks.

- That risk can be coordinated across projects.

NRK’s responsibility: Making decisions for actions mitigating risks which influence the Transition Project plan.

Vendor’s and Cloud Service Provider(s) responsibilities:

- Creating a risk analysis covering the activities. The analysis shall be performed in the beginning of each Transition Phase.

- Propose solutions and actions to a stated risk, including acquiring resources to fulfill the actions.

- Cost shall be covered in the risk analysis, and what cost consequences the risk will involve.

- Continuously update the risk analysis

- Keeping the team leaders and other project participants informed about risks.

- Escalating major ad-hoc risks to the Customer

- Following instructions from the Customer and handling the risks

Vendor’s response

Confirm and/or elaborate

## Section 5.4 Duty of confidentiality

If the duty of confidentiality will be subject to a different duration than what follows from Section 5.4 of the Agreement, this must be specified here.

## Section 5.5 Pay and working conditions

If the Customer has requested documentation relating to pay and working conditions, such documentation must be included here.

If a higher daily penalty has been agreed for breaches of the documentation duty than what follows from Section 5.5.2 of the Agreement, this must be specified here.

# Appendix 5: Price and price provisions

Overview of all price elements linked to the implementation of this Agreement. To be completed by the Vendor based on the overall instructions set down by the Customer in the Appendix.

Specified in SSALC-ap7 and its attachments.

# Appendix 6: Amendments to the general agreement text

| Section | To be replaced with |
| --- | --- |

# Appendix 7: Amendments to the Agreement after the Agreement has been entered into

Changes made after the conclusion of the agreement must be entered into here, cf. Section 3 of the Agreement.

Example of change directory:

| Change no. | Description | Effective date | Archive reference |
| --- | --- | --- | --- |

# Appendix 8: Data processing agreement

If the Parties enter into a Data Processing Agreement, this must be enclosed as Appendix 8. A template data processing agreement can be found here:Data Processing Agreement and Checklist | Anskaffelser.no

This shall be covered in SSALC-ap11.